MS Project Analysis Part B

Name

Institutional Affiliation

MS Project Analysis Part B

In this section and as of 26th August, the total cost depicted in the MS Project Management tool is $11,770 as shown in the screenshot below. This figure presents the project cost and schedule, which does not vary much with the original one for part A. In terms of the trends, it appears there is a decrease in the projected cost from $12,400 to $11,700, which is commendable for any project. Cost reduction is paramount in ensuring that company financial resources have not been depleted.

The critical Path Can be identified as shown on the screenshot below.

Based on the dimensions of project management and critical paths, what can be done to put the project back on the track include confirming your project objectives by adding or modifying to the original objectives and deemed necessary by the project management team. Secondly, the project can reevaluate the activities remaining to be done in the project, and may be lastly is reaffirming on the roles and responsibilities of the project team.

Regarding implementing changes and complete the project by December 1, yes it is highly possible. However, there is never enough time when managing a project. With the application of project crashing concept, it is highly to incorporate changes and still finish the project on time. This could also mean spending more money in ensuring that this is achieved.

Estimated Cost Variance (CV) is given by Earned Value (EV)-Actual Cost (AC). Therefore, this will be given by $12,400-$11,770=$630

Cost Variance=$630

References

Simmons, M. (2020 September, 16). Project Crashing in Project Management: Definition and Best Practices. Retrieved from https://www.projectmanager.com/blog/project-crashing-definition